ICPay. PRODUCT & ENGINEERING ROADMAP Building the wallet where the address is a username. A phase-by-phase account of what ICPay has shipped, what ships next, and the conditions that must hold true before each future phase is allowed to ship. CURRENT STATE — PHASE 2 LIVE AT ICPAY.APP. DOCUMENT ICPay Roadmap — Formal Edition; LAST REVIEWED August 3, 2026; SOURCE OF TRUTH Verified against production code, not memory; REFERENCE icpay.app.

| ICPay. | ROADMAP · OVERVIEW |
| --- | --- |

WHERE WE ARE

A custodial ICP wallet, addressed by username

ICPay lets a user hold Internet Computer assets and send them to a human-readable handle instead of a 64-character principal. Internet Identity replaces passwords and seed phrases entirely. The product is live today in Phase 2: every supported token is visible in the wallet, but only ICP itself can currently move. Every phase below is ordered by technical dependency, not by ambition — each one is described as something that is either built, or unblocked only once the phase before it ships.

| ● Shipped Live in production at icpay.app today, verified against the codebase. | ● In progress / next Actively being built. The immediate priority once Phase 2 stabilizes. | ● Planned Scoped and sequenced, not started. Depends on an earlier phase shipping first. |
| --- | --- | --- |

| PHASE | NAME | STATUS | WHAT IT DELIVERS |
| --- | --- | --- | --- |
| 0 | Custody foundation | SHIPPED | Per-user subaccounts, strict service layering, stable-memory upgrades, 24-test suite. |
| 1 | Username as the address | SHIPPED | Claimable/purchasable usernames, permanent aliasing, public profiles, 4 send methods. |
| 2 | Multi-token visibility | SHIPPED | Auto-discovery of SNS + chain-key tokens, live balances and fiat pricing. Read-only. |
| 3 | Multi-token transfers | NEXT | Generic ICRC-1 send for every visible token — the unlock for everything after it. |
| 4 | Token creation | PLANNED | One-screen token launch on the audited reference ledger, creator retains control. |
| 5 | Liquidity & trading | PLANNED | Integrate an existing DEX rather than build an AMM; swap and pay in one flow. |
| 6 | Decentralizing custody | PLANNED | SNS/NNS-controlled upgrades, reproducible builds, third-party audit, incident policy. |
| 7 | Merchants & payments | PLANNED | Business accounts, payment requests, checkout, refunds, settlement reporting. |
| 8 | Shopping | PLANNED | Merchant directory, product listings, order history, optional escrow. |

Dependency rule: phases are ordered so each one unlocks the next. Trading has nothing to trade without Phase 3. Merchants can't be paid in stablecoins without Phase 3. A launched token can't leave the wallet without Phase 3. Shipping out of order means building on something that isn't there yet.

| ICPay. | ROADMAP · SHIPPED FOUNDATION |
| --- | --- |

SHIPPED — PHASE 0

Custody foundation

The part everything else stands on.

- Per-user subaccount derived from a length-prefixed principal — one user, one deterministic deposit address. - Every withdraw and transfer derives from_subaccount from the caller, never from a parameter. No code path lets one user move another's funds; no admin endpoint touches balances at all. - Strict layering — api/v1 → services → repositories → storage — enforced by contribution rules. - Stable memory across upgrades, with versioned migrations. - 24-test suite runnable in one command. The honest caveat: custodial means the canister holds the keys. Funds are safe from other users, not from a canister upgrade — one controller principal can upgrade the code today. Phase 6 is where that stops being true..

SHIPPED — PHASE 1

Username as the address

- 5–8 character usernames are free to claim. Shorter, premium handles are priced: 10 ICP (1–3 characters), 5 ICP (4), 2 ICP (5), 1 ICP (6–8). - Usernames are permanent — renaming keeps the old handle resolving as an alias, so a published address never breaks. - Four ways to send: by username, by principal, by ICRC-1 account, or by legacy account ID. - Public, crawlable profile at icpay.app/@handle. - Directory search works without sign-in, by design — you have to be able to look up who you're paying before you've authenticated. - Username purchases settle to a treasury principal, not a canister subaccount, so proceeds are immediately spendable.

SHIPPED — PHASE 2

Multi-token visibility  —  current state

- Every SNS ledger is auto-discovered from the SNS aggregator; the five chain-key ledgers (ckBTC, ckETH, ckUSDC, ckUSDT and related) are added explicitly since they aren't SNS-launched. - Balances via icrc1_balance_of, metadata via icrc1_metadata. - Live ICP price feed for fiat display. The gap this leaves: this phase is read-only. No non-ICP transfer exists yet — the backend ledger layer is still hard-bound to the ICP ledger canister ID. Closing that gap is the entire scope of Phase 3..

| ICPay. | ROADMAP · NEXT UP |
| --- | --- |

NEXT UP — PHASE 3

Multi-token transfers The smallest possible next step, and the one that unblocks every phase after it. Trading has nothing to trade, merchants can't be paid in stablecoins, and a launched token can't leave the wallet — all until a generic ICRC-1 send exists. SCOPE - Generalize the ledger client from a hardcoded ICP ledger to any ICRC-1 canister ID passed as an argument. - Per-token custodial subaccounts — the derivation is already token-agnostic, so no new address scheme is needed. - Extend username-based transfers with a token parameter, defaulting to ICP so every existing caller keeps working. - Per-token deposit and withdraw flows. - Per-token fee handling, read live from metadata rather than cached — ICRC-1 fees can change, and caching one would eventually reject a transfer with a bad-fee error. - Per-token decimal formatting — ICP uses 8, ckUSDC uses 6, and formatting logic isn't shared between them. RISKS - A malicious ledger canister ID could let a user "send" into a contract that traps or lies — ship an allowlist (chain-key plus verified SNS tokens) before opening this up generally. - Every additional token multiplies balance queries; on the Internet Computer, queries are free, so the cost shows up as latency, not cycles. Done when: a user sends ckUSDC to @handle, the recipient sees it, and the fee applied came from live metadata rather than a hardcoded constant..

PLANNED — PHASE 4

Token creation Depends on Phase 3 — a token that cannot be sent is just a database row. SCOPE - Deploy a standard ICRC-1/ICRC-2 ledger per launch using the audited reference ledger WASM — never a hand-rolled ledger holding real value. - A simple launch form: name, symbol, decimals, total supply, logo, fee. - The creator pays the cycles for their own ledger canister; ICPay does not subsidize an unbounded number of them. - The creator is the controller of their own ledger, not ICPay — otherwise ICPay owns every token ever launched on it. - Auto-list the new token on the creator's wallet and public profile. OPEN QUESTIONS - Anti-spam: a free launch button invites scam tokens impersonating real ones. A launch fee is the blunt fix; a reputation gate is better but needs Phase 7's identity work. - Symbol collisions: two tokens both called "USDC" are indistinguishable in a list — the ledger canister ID needs to be shown next to any unverified symbol. Done when: a user launches a token, sends it to another handle, and both sides see the correct symbol and decimals — with ICPay controlling none of it..

| ICPay. | ROADMAP · TRADING & CUSTODY |
| --- | --- |

PLANNED — PHASE 5

Liquidity and on-chain trading Depends on Phases 3 and 4. A pool with no swap is dead capital; a swap with no pool has no price — the two ship together. BUILD VS. INTEGRATE Recommendation: integrate an existing ICP DEX (e.g. ICPSwap, Sonic, KongSwap) rather than build a new AMM. An automated market maker is a small amount of arithmetic wrapped in a large amount of adversarial risk — rounding exploits, sandwich attacks, first-depositor share inflation — none of which is ICPay's differentiator. The differentiator is swapping and paying @handle in one flow; the pool itself can be borrowed. SCOPE - Implement ICRC-2 approve + transfer_from — the standard DEX entry path not yet present in the backend. - Swap quote preview showing price impact and minimum-received. - User-set slippage tolerance enforced on-chain by the DEX, not just in the browser. - Add/remove liquidity, LP position display, fees earned. - An impermanent-loss warning before a user's first time providing liquidity. RISKS - Cross-canister calls to a DEX are await points — a trap between approve and swap can leave a dangling approval; every path needs an explicit failure story. - Front-running risk is lower on the Internet Computer than on Ethereum, but is not zero and shouldn't be described as such. Done when: a user swaps ICP for ckUSDC, sees the real price impact beforehand, and a failed swap leaves no stranded approval..

PLANNED — PHASE 6

Decentralizing custody · not optional Every phase above increases how much value sits under one controller principal with an unencrypted key on one machine — acceptable for a small wallet, not for a payments network. This is the phase that makes the security story honest. SCOPE - Move canister control to an SNS or NNS-controlled body, so upgrades require a proposal and a vote rather than a single deploy command. - Reproducible builds — pin the compiler, publish the expected module hash, let anyone verify the deployed hash matches the published source. - Third-party security audit before any material value is at stake. - A private vulnerability disclosure channel — today the only route is a public issue, which asks a researcher to publish a live exploit. - A published incident policy: what happens on a discovered exploit, who can pause what, how users are notified. This phase should not slip. It's sequenced after trading only because trading is what raises the stakes enough to justify the cost — if adoption arrives sooner, this phase moves up ahead of it..

| ICPay. | ROADMAP · MERCHANTS & COMMERCE |
| --- | --- |

PLANNED — PHASE 7

Merchants and online payments Depends on Phase 3 (nobody prices a coffee in a volatile asset — stablecoins are required) and Phase 6 (a merchant holding revenue needs stronger custody guarantees than a hobbyist holding pocket change). SCOPE - Merchant accounts — a handle flagged as a business, with display name, logo, and verification badge. - Payment requests as expiring, single-use, signed links or QR codes encoding recipient, token, amount and an order reference — verifiable without trusting a customer's screenshot. - A checkout page: scan or tap, confirm, settle. - A webhook or polling API so a merchant's own backend learns a payment cleared. - Refunds as first-class objects linked to the original transaction, not manual reverse transfers. - Settlement reports and CSV export; an optional embeddable "Pay with ICPay" button. OPEN QUESTIONS - A merchant fee is the obvious revenue line, but it needs to meaningfully undercut card-processing fees to give anyone a reason to switch. - Chargebacks don't exist — settlement is final. That's a feature for the merchant and a risk for the buyer; checkout copy has to say so plainly. - Taking payment for real goods invites jurisdiction-specific KYC/AML obligations — this needs legal review before launch, not after.

PLANNED — PHASE 8

Shopping · most speculative Depends on Phase 7 working with real merchants. The item most likely to change shape as it gets closer. SCOPE - A browsable, searchable, category-filtered merchant directory. - Product listings with on-chain price, inventory and fulfilment status. - Order history sitting alongside transaction history in the wallet. - Optional escrow — funds held by the canister until the buyer confirms delivery, with a dispute window. The hard part isn't code: escrow needs a dispute resolver, which is either a trusted party (centralized) or a vote (slow, gameable). Plan is to ship without escrow first, learn what actually breaks, then design for the real failure mode rather than an imagined one..

| ICPay. | ROADMAP · ONGOING & OUT OF SCOPE |
| --- | --- |

ALWAYS IN FLIGHT

Continuous work

Not phases — ongoing discipline that every phase above depends on.

| AREA | WHAT IT MEANS IN PRACTICE |
| --- | --- |
| Performance | Transaction lookups currently scan the global list linearly — fine at today's volume, quadratic at scale. Move to an ID-keyed map before volume reaches six figures. |
| Cycles | Watched continuously via CI. At zero cycles the canister is deleted and every user record with it. Queries are free; only update calls and idle burn cost cycles. |
| Test coverage | 24 tests today. Every new endpoint adds tests in the same commit that introduces it. |
| Documentation | The operations reference is kept current alongside every shipped change, not after the fact. |

CURRENT INFRASTRUCTURE

What's actually deployed today

| COMPONENT | DETAIL |
| --- | --- |
| Backend canister | 6vbhm-nqaaa-aaaan-q6muq-cai — Motoko, fully on-chain |
| Frontend | Static export on Vercel — not on-chain |
| Asset canister | 63dke-waaaa-aaaan-q6mvq-cai — the Internet Identity derivation origin |
| Authentication | Internet Identity only — no passwords, no seed phrases |
| ICP Ledger | Official canister ryjl3-tyaaa-aaaaa-aaaba-cai |
| ICP Index | Official canister qhbym-qaaaa-aaaaa-aaafq-cai |

DELIBERATELY EXCLUDED

What is not on this roadmap

Saying no is part of a roadmap.

Non-custodial mode

A real improvement, but a different product — retrofitting it would mean rebuilding every flow.

Mobile apps

The PWA already covers this use case; two more build targets isn't worth it yet.

Cross-chain bridges

Chain-key tokens already provide native BTC, ETH and stablecoin access. Bridges are among the most-exploited components in the industry and would be redundant here.

NFTs

No clear tie to the core product of sending money by username.

Fiat on-ramp

Wanted, but requires a licensed partner — revisited alongside Phase 7's compliance work.